## Slide 1
AVENLO · PRODUCT & GROWTH
EXECUTIVE UPDATE · AUG 11–22
ONBOARDING REDESIGN · EARLY EXPERIMENT READOUT
Avenlo Onboarding
Redesign
Early gains support a controlled scale-up — one dependency and one segment decision remain.
CURRENT EXPOSURE
30%
of new accounts live
since August 18
LEADING INDICATOR
+17 pts
first-project completion
46% → 63%
STABILITY
0
major stability issues
reported to date
EXECUTIVE FOCUS
Scale with
guardrails.
Resolve service risk;
decide solo-user scope.
Prepared for Product · Engineering · Customer Success Leadership
01 / 09 · EXECUTIVE UPDATE
Notes: The onboarding redesign is showing enough early momentum to justify a controlled expansion. The core flow is stronger, stability has improved, and thirty percent of new accounts are now live. The decision today is not whether the experiment is perfect; it is how to scale the learning while protecting the one remaining technical dependency.

## Slide 2
AVENLO ONBOARDING REDESIGN · AUG 11–22
02 / 09 · EXECUTIVE READOUT
01 · STATUS, EVIDENCE & DECISIONS
On track: scale carefully while removing one critical-path risk.
Early behavior signals are positive, platform stability has improved, and two leadership calls unlock the next stage.
IMPACT · POSITIVE
Activation is improving.
PROJECT COMPLETE
63%
+17 pts vs. base
TEAMMATE INVITE
39%
+11 pts vs. base
VALIDATED RESULT
DELIVERY · CONTROLLED
30% live; stable so far.
EXPOSURE
30%
live since Aug 18
ERROR RATE
0.7%
down from 2.8%
ON TRACK
DECISION · THIS WEEK
Two calls protect timing.
01 · SCOPE
Prioritize a distinct onboarding
path for solo users?
02 · CAPACITY
Assign one backend engineer?
EXECUTIVE TAKEAWAY
Proceed to 70% with measurement gates and a staffed service fix.
Internal experiment telemetry and Customer Success feedback
AVENLO · EXECUTIVE UPDATE
Notes: The executive readout is straightforward: the project is on track. First-project completion increased by seventeen percentage points, teammate invitation increased by eleven points, and the project-creation error rate fell from 2.8 percent to 0.7 percent. We recommend moving toward seventy percent exposure, provided we staff the recommendation-service fix and confirm whether solo users deserve a separate path.

## Slide 3
AVENLO ONBOARDING REDESIGN · AUG 11–22
03 / 09 · EARLY IMPACT
02 · BEHAVIOR CHANGE · BASELINE VS. REDESIGN
All activation steps improved; seven-day results remain directional.
The clearest evidence sits earlier in the funnel, where exposure time is already sufficient to observe behavior.
SHARE OF NEW USERS · %
Baseline
Redesign
0
20
40
60
80
46%
63%
28%
39%
21%
27%
First-project
completion
Teammate
invitation
Seven-day
activation
WHAT THE DATA SAYS
+17 pts
First-project completion
+11 pts
Teammate invitation
EARLY SIGNAL
7-day activation: +6 pts
Promising, but the experiment
has run for only six days.
Not yet a mature seven-day outcome.
Source: internal onboarding experiment telemetry · directional as of day six
AVENLO · EXECUTIVE UPDATE
Notes: The strongest evidence is earlier in the activation funnel. First-project completion moved from forty-six to sixty-three percent, and teammate invitation moved from twenty-eight to thirty-nine percent. Seven-day activation is also up, from twenty-one to twenty-seven percent, but the experiment has only run for six days, so that figure is directional and should not yet be treated as a mature seven-day outcome.

## Slide 4
AVENLO ONBOARDING REDESIGN · AUG 11–22
04 / 09 · PRODUCT MECHANISM
03 · REDESIGN LOGIC · FROM SETUP TO COLLABORATION
Fewer steps and progressive guidance move users toward collaboration.
The redesign removes early cognitive load, then introduces the next action only when it becomes relevant.
01
INTENT FIRST
Intent first
Replace feature-led welcome
with a goal-led entry point.
02
REMOVE FRICTION
Create a project
Reduce the core flow from
seven steps to four.
03
GUIDE IN CONTEXT
Guide in context
Show the next task when
the user is ready for it.
04
ACTIVATE
Invite a teammate
Move beyond workspace setup
to a shared action.
PROOF OF MOVEMENT
4 steps
instead of 7
+17 pts
project completion
+11 pts
teammate invitation
VALIDATED RESULT
Design changes released to 30% of new accounts on August 18
AVENLO · EXECUTIVE UPDATE
Notes: The data aligns with the redesign logic. We now begin with the user’s intent, reduce project creation from seven steps to four, and reveal onboarding tasks progressively rather than all at once. That sequence lowers early cognitive load and moves users toward the behavior that matters: inviting another person and completing a collaborative task.

## Slide 5
AVENLO ONBOARDING REDESIGN · AUG 11–22
05 / 09 · SEGMENT FRICTION
04 · EXPERIENCE GAPS · DEVICE & USER INTENT
Friction now concentrates in mobile and solo-user journeys.
The core desktop team path is behaving as intended; exceptions now require targeted design rather than broad rework.
DESKTOP TEAMS · CORE PATH
Core flow is working.
• Shorter project creation
• Progressive task guidance
• Stronger invitation behavior
VALIDATED RESULT
No broad redesign required.
MOBILE · EXPERIENCE GAP
Mobile adds friction.
• Weaker than desktop
• Invitation flow feels complex
• Revised design is complete
UNRESOLVED
Ready to enter development next week.
SOLO CONSULTANTS · INTENT MISMATCH
Team-first prompts miss intent.
• Customer Success reports confusion
• Invitation is not a valid activation goal
• Separate path could preserve intent
DECISION NEEDED
Leadership must confirm prioritization.
PRODUCT IMPLICATION
Keep the winning team flow intact; solve mobile execution and solo intent as distinct problems.
Evidence: experiment behavior + Customer Success qualitative feedback
AVENLO · EXECUTIVE UPDATE
Notes: The remaining problems are concentrated rather than systemic. Desktop team users are responding to the core flow, while mobile users still face friction in the invitation experience. Solo consultants have a different problem: a team invitation is not a meaningful activation goal for them. We should preserve the validated team journey and treat mobile execution and solo-user intent as separate design problems.

## Slide 6
AVENLO ONBOARDING REDESIGN · AUG 11–22
06 / 09 · DELIVERY RISK
05 · CRITICAL PATH · OWNERSHIP & MITIGATION
One service dependency is blocking the full rollout.
Three other workstreams are resolved, designed, or awaiting a scope decision rather than technically blocked.
WORKSTREAM
OWNER
STATUS
IMPACT / NEXT MOVE
Project creation timeout
Intermittent failure in the first-project flow
Engineering
RESOLVED
Error rate 2.8% → 0.7%
Continue monitoring under wider exposure.
Mobile invitation flow
Small-screen complexity depresses performance
Design / Product
DESIGN DONE
Enter development next week
Measure mobile drop-off after release.
Template recommendation service
Response time is below rollout requirement
Backend
DELAYED
Full rollout may slip one week
Temporary backend capacity is requested.
Solo-user onboarding path
Current team-first prompt mismatches user intent
Product / CS
DECISION NEEDED
Confirm priority before scoping
Does not block the current team experiment.
CRITICAL PATH
Recommendation-service latency is the only issue with a stated schedule consequence.
Status reflects known issues as of the reporting period
AVENLO · EXECUTIVE UPDATE
Notes: The risk picture is manageable because only one issue has a stated schedule consequence. The project-creation timeout is resolved, the revised mobile invitation design is complete, and the solo-user question is a scope decision. The recommendation service remains delayed, and if response time is not fixed this week, the full experience may move by one week.

## Slide 7
AVENLO ONBOARDING REDESIGN · AUG 11–22
07 / 09 · SCALE PLAN
06 · CONTROLLED EXPANSION · MEASUREMENT GATES
Scale from 30% to 70% with explicit measurement gates.
The next stage should expand learning without converting a directional signal into an irreversible rollout decision.
✓
CURRENT · LIVE
30% exposure
✓
CONFIRM
Telemetry check
PROPOSED NEXT
70% exposure
with measurement gates
NEXT WEEK
Mobile build
FINAL GATE
Rollout decision
MONITOR AT EVERY GATE
7-day activation
Invitation rate
Time to collaboration
Mobile drop-off
Behavior
Collaboration intent
Speed to value
Device quality
SCHEDULE GUARDRAIL
Allow one week if
latency stays open.
Proposed sequence; exact full-rollout date not yet committed
AVENLO · EXECUTIVE UPDATE
Notes: The proposed next step is a controlled move from thirty to seventy percent exposure. That expansion should remain gated by four measures: seven-day activation, invitation rate, time to first collaboration, and mobile drop-off. We should develop the revised mobile flow in parallel, then make the full-rollout decision only after the behavioral data has matured and the service dependency is stable.

## Slide 8
AVENLO ONBOARDING REDESIGN · AUG 11–22
08 / 09 · DECISIONS REQUIRED
07 · LEADERSHIP ACTION · TWO CALLS
Two decisions determine scope clarity and rollout timing.
Neither decision changes the positive experiment readout; both determine how safely and quickly we act on it.
01
SCOPE
Prioritize a separate onboarding path for solo users?
Why now: Customer Success reports a clear intent mismatch; the team-first prompt is not a valid activation goal
for solo consultants. A decision now allows discovery without disturbing the winning team flow.
RECOMMENDATION
Approve
02
CAPACITY
Assign one backend engineer to the recommendation service?
Why now: service response time is the only known issue with a stated schedule consequence. Focused capacity
this week can prevent an avoidable one-week delay to the complete experience.
RECOMMENDATION
Approve
STAFF RECOMMENDATION
Approve both actions to protect the next learning cycle and rollout window.
Requested decisions are limited to scope priority and temporary engineering capacity
AVENLO · EXECUTIVE UPDATE
Notes: Two leadership decisions are required this week. First, approve discovery for a separate solo-user onboarding path so that individual users are not judged against a collaboration goal that does not fit them. Second, temporarily assign one backend engineer to the recommendation service. We recommend approving both actions because they protect learning quality and reduce avoidable schedule risk.

## Slide 9
AVENLO ONBOARDING REDESIGN · AUG 11–22
09 / 09 · ACTION REQUESTED
08 · ACTION REQUESTED · NEXT LEARNING CYCLE
Expand carefully—and return with mature seven-day evidence.
The project has earned the right to scale its experiment — not yet the right to declare full success.
01
Expand the experiment to 70% of new accounts.
Preserve monitoring for activation, invitation, time to first collaboration, and mobile drop-off.
02
Protect the recommendation-service critical path.
Assign temporary backend capacity; accept a one-week slip if service latency remains unresolved.
03
Start scoped discovery for a solo-user path.
Separate individual intent from team collaboration without reopening the validated core journey.
NEXT EXECUTIVE CHECKPOINT
7-day activation · invitations · time to collaboration · mobile drop-off
RECOMMENDED
Proceed
Staff recommendation based on current experiment evidence and known delivery risks
AVENLO · EXECUTIVE UPDATE
Notes: Our recommendation is to proceed with controlled expansion, protect the recommendation-service critical path, and begin scoped discovery for solo users. We will return with mature seven-day activation evidence and a clearer mobile readout before asking for a full-rollout decision. This keeps momentum without overstating what six days of data can prove.